| NORTHWEST REGION CIR PRE-PAVE |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| PROJECT ID: |  |  |  | CONTRACT ID: |  | TITLE: |  |  |
| COUNTY: |  |  |  | HIGHWAY: |  | DESCRIPTION: |  |  |
| PROJECT LEADER: |  |  |  | PROJECT MANAGER: |  | PROJECT SUPERVISOR: |  |  |
| PRIME CONTRACTOR: |  |  |  |  | LETTING DATE: |  |  |  |
| CIR PRE-PAVE MEETING |  |  |  |  |  |  |  |  |
| DATE: |  |  |  | TIME: |  | LOCATION: |  |  |

## contacts

|  | Name | Phone | Email | Attended Meeting? |
| --- | --- | --- | --- | --- |
| Project Leader |  |  |  |  |
| Paving Inspector |  |  |  |  |
| Project MCT |  |  |  |  |
| QV Density Tester |  |  |  |  |
| Prime Contractor |  |  |  |  |
| Contractor MCT |  |  |  |  |
| CIR Contractor |  |  |  |  |
| Superintendent |  |  |  |  |
| QC Manager |  |  |  |  |
| Foreman |  |  |  |  |
| QC Mix Tester |  |  |  |  |
| QC Density Tester |  |  |  |  |
| Independent Assurance |  |  |  |  |
| Materials Engineer | Keena Spencer-Dobson | (715) 577-3852 | Keena.spencerdobson@dot.wi.gov |  |
| WisDOT Lab |  |  |  |  |

## QUALITY CONTROL Plan

| REFER to SPV B.4.1 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Quality control plan should include the following items: organizational chart, process to distribute QC information, list of stabilizing agent suppliers, list of water sources, process control resolution, QC facilities, & random numbers. |  |  |  |  |
| Submitted QC Plan: Click here to enter a date. |  |  | Accepted QC Plan: Click here to enter a date. |  |
| Reviewed QC Plan: Click here to enter a date. |  |  | Accepted QC Plan Distributed to: |  |
|  |  |  | QC Tester QV Tester |  |
|  |  |  | QC Lots/Sublots Received? Select |  |
| WisDOT Standard Specification Version: |  | MOTP Version: |  | CMM Version: |

## Mixture designs

| REFER to SPV B.3. |  |  |
| --- | --- | --- |
| Mix Design submitted to project engineer? | Select | Click here to enter a date. |
| Mix design submitted to BTS Pavement Unit? | Select | Click here to enter a date. |
| Mix design approved by BTS? | Select | Click here to enter a date. |
| Optimal Asphalt Content: |  |  |

## materials

| Reclaimed Asphalt Pavement (RAP) |  |  |  | Source: Existing Roadway |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| RAP to be free to contamination. Rubberized crack filler, pavement markers, loop wires, and fabric shall be removed from RAP. |  |  |  |  |  |  |
| How will these things be accomplished: |  |  |  |  |  |  |
| Stabilizing Agent: Foamed Asphalt |  | Type: |  | Source: |  | Supplier on APL? Select |
| New tanker anticipated every hours. |  |  |  |  |  |  |
| Maximum asphalt binder temperature is 375 degrees F. Foamed asphalt has a minimum expansion ratio of 8 and half-life of no less than 6 seconds. |  |  |  |  |  |  |
| Water |  |  |  | Source: |  |  |
| Water added to RAP at: |  |  | Milling Head |  | Mixing Chamber |  |
| Water to be free of sediment and deleterious materials. |  |  |  |  |  |  |
| Tack Coat | Type: |  |  | Source: |  | Sample needed? Select |

## Field sampling and testing

| REFER to SPV B.4.5 and SPV B.4.6. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Field sampling and testing include gradations, density, depth checks, stabilizing agent properties and temperatures. |  |  |  |  |  |  |  |  |  |
| QC/QV Sampler/Tester |  |  | Name |  | Phone |  | HTCP # |  | IAed for this testing? |  |
| Select |  |  |  |  |  |  |  |  |  |  |
| Select |  |  |  |  |  |  |  |  |  |  |
| Select |  |  |  |  |  |  |  |  |  |  |
| Select |  |  |  |  |  |  |  |  |  |  |
| Select |  |  |  |  |  |  |  |  |  |  |
| Select |  |  |  |  |  |  |  |  |  |  |
| QC/QV Lab |  | Lab Name |  | Contact Name |  | Phone |  | On Qualified Lab List? |  | Effective Date |
| Select |  |  |  |  |  |  |  | Select |  | Click here to enter a date. |
| Select |  |  |  |  |  |  |  | Select |  | Click here to enter a date. |
| Select |  |  |  |  |  |  |  | Select |  | Click here to enter a date. |
| Select |  |  |  |  |  |  |  | Select |  | Click here to enter a date. |
| Select |  |  |  |  |  |  |  | Select |  | Click here to enter a date. |
| Select |  |  |  |  |  |  |  | Select |  | Click here to enter a date. |
| QV Lab |  | WisDOT Lab |  |  |  |  |  | N/A |  | N/A |
| REMINDERS: - Stationing needs to be established for locating testing locations. - Engineer and contractor to mark out questionable areas together. - Production lots: 4,000 lane feet - Production sublots: 2 per lot, 2,000 lane feet each - Mill depth and gradation can be taken at same random location. - QC sampling (minimum frequencies) - Start-up testing: 1 per 500-foot distance at the beginning of production each day - Start up testing to include milling depth, stabilizing agent, foaming properties, & application rate) - Gradation: 1 full depth sample per lot - Mill depth checks: 1 per sublot - Check mill depth at edge of cut. - Stabilizing agent properties: 1 per new tanker load. - Properties include foamed asphalt half-life, foamed asphalt expansion ratio, & stabilizing agent temperature. - Stabilizing agent foaming properties: 1 per sublot - Properties include foamed asphalt half-life & foamed asphalt expansion ratio. - Daily moisture content: average of 3 full depths samples during the day - Daily inspection Report - QV sampling: - Gradation: QV samples 10% of required QC sampling - Mill depth checks: QV checks 10% of required QC checks - Stabilizing agent properties: QV witnesses sampling from tanker truck and takes procession of 10 % of QC samples. - Submit DT1352 and bill of Lading (BOL) with samples. - Witness at a distance for safety. - Daily moisture content: QV takes split sample of 1 QC test daily |  |  |  |  |  |  |  |  |  |  |

## Density testing

| REFER to SPV B.4.5 and SPV B.4.6. |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| QC/QV Tester |  | Name |  | Phone |  |  | HTCP # |  | Density IAed? |  |
| Select |  |  |  |  |  |  |  |  |  |  |
| Select |  |  |  |  |  |  |  |  |  |  |
| Select |  |  |  |  |  |  |  |  |  |  |
| Select |  |  |  |  |  |  |  |  |  |  |
| QC/QV Lab | Lab Name |  | Contact Name |  | Phone |  |  | On Qualified Lab List? |  | Effective Date |
| Select |  |  |  |  |  |  |  | Select |  | Click here to enter a date. |
| Select |  |  |  |  |  |  |  | Select |  | Click here to enter a date. |
| Select |  |  |  |  |  |  |  | Select |  | Click here to enter a date. |
| Select |  |  |  |  |  |  |  | Select |  | Click here to enter a date. |
| Have the QC and QV nuclear density gauges been correlated? Select |  |  |  |  |  | When or anticipated date: Click here to enter a date. |  |  |  |  |
| Where is the reference site? |  |  |  |  |  |  |  |  |  |  |
| REMINDERS: - QC/QV testers need to coordinate test number system. - QV & QC are required to inform each other of failing test results immediately. - Test results need to be entered into MRS within 5 calendar days of density testing. - Production lots: 4,000 lane feet - Production sublots: 2 per lot, 2,000 lane feet each - QC tests (minimum frequencies): 3 random tests per sublot - QV tests: QV tests 10% of required QC tests - Required density: 96% of target density determined during test strip. |  |  |  |  |  |  |  |  |  |  |

## communication

Who should be sent QV test results?

REMINDERS: - Notify project staff and department personnel each day of CIR. Contact project leader, Region Lab Coordinator (Taylor or Rose), IA (Tom R or Tom P), Materials Engineer (Keena), and Pavement Engineer (Devin). Sending random numbers could count as this notification. - Notify the department (i.e. project leader and/or lead inspector) before sampling. - Daily inspection report submitted withing 48 hours to the project engineer, Pavement Engineer (Devin), and Materials Engineer (Keena). - Final test records/control charts need to be submitted to project staff within 10 calendar days of completing CIR paving.

## Density Control Strip

| Control Strip Date Click here to enter a date. | Control Strip Start Time: |
| --- | --- |
| Control Strip Location: | Anticipated Tonnage: |
| REMINDERS: - Construct control strip per SPV section C.4.1. - Minimum dimension = 500’ long x 1 lane width at a minimum of 200’ beyond project start - Perform start up testing on control strip. - QV personnel will observe and assist in the construction and density testing of the control strip. |  |

## Construction Schedule

| Start Date | Click here to enter a date. |  | REMINDER: Start of placement should be a minimum of five business days after CIR pre-placement meeting. |  |
| --- | --- | --- | --- | --- |
| Estimated Completion | Click here to enter a date. |  |  |  |
| Nighttime Paving? |  | Yes – Anticipated Hours: |  | No |
| Start Location |  |  | Paving Direction: |  |
| Weather/Forecasted Temperatures: |  |  |  |  |
| REMINDER: Air temperature minimum 50-degree F in daytime and 35-degree F the night before and after; no fog or rain. |  |  |  |  |
| Proposed Paving Schedule: |  |  |  |  |
| REMINDER: CIR performed between May 15 and September 15 |  |  |  |  |

## Construction Operations

| Truck Access: |  |  |
| --- | --- | --- |
| Traffic Control: |  |  |
| REMINDER: Coordinate flagging near/through traffic signals with WisDOT/municipality. May need to change to lights to flashing red. |  |  |  |
| Plan to handle subgrade issues (i.e. soft spots): |  |  |
| Contract includes the following SPVs: | 211.0700.S Prepare Foundation for CIR Base Layer | 211.0800.S Base layer Repair for CIR Layer |
| Plan to manage segregation: Contractor and project staff should work together to eliminate segregation and document actions taken. |  |  |
| REMINDERS: - Asphalt binder stabilizing agent application rate: 2.0% +/- 0.3%. - Metered water for cooling/compaction: 2.0%. - Stabilizing agent or water application rate: 1.7% to 2.3% or comparison sections are needed. |  |  |

## Equipment

Milling Machine:

Screening, Crushing, and Sizing Equipment:

Mixing Unit:

Paving Equipment:

Compacting Equipment:

## Inspection Reminders

- Engineer and contractor shall visually inspect the CIR layer for distress prior to placement of surface treatment.

- Use 10-foot straightedge to determine surface deviations.

- Surface shall be prepared prior to tack coat application.

## Curing

Paving anticipated to begin Click here to enter a date.

REMINDERS: - Moisture content reduced to 2.5% or less OR change in moisture content is less than 0.3% for three consecutive calendar days. - Contractor’s full depth moisture tests will be used to determine when CIR material is cured. - Department will verify contractor’s final moisture content values. - If moisture results keep holding up paving, contact Pavement Engineer (Devin). - Excessive moisture in the CIR layer shall be allowed to dry prior to paving. - Contractor and project leader should investigate moisture by digging test holes in center of the lane. - Paving on the CIR materials shall be placed within 10 calendar days once a section is considered cured.

## Other Issues or Concerns

## WisDOT nwr material contacts

| Technical Services Supervisor | Wendy Maves | (715) 836-9302 | wendy.maves@dot.wi.gov |
| --- | --- | --- | --- |
| Eau Claire Independent Assurance | Tom Portman | (715) 492-1707 | thomas.portman@dot.wi.gov |
| Superior Independent Assurance | Tom Rossmann | (715) 225-9327 | thomas.rossmann@dot.wi.gov |  |
| Eau Claire Material Lab Coordinator | Rose Bowe | (715) 225-9443 | roseann.bowe@dot.wi.gov |
| Superior Material Lab Coordinator | Taylor Copp | (715) 817-2935 | taylor.copp@dot.wi.gov |
| Materials Engineer | Keena Spencer-Dobson | (715)577-2853 | keena.spencerdobson@dot.wi.gov |
| Soils Engineer | Orv King | (715) 225-9451 | orville.king@dot.wi.gov |
| Pavement Engineer | Devin Harings | (715) 579-4974 | devin.harings@dot.wi.gov |