**REASON CODES**

 **For**

 **CONTRACT MODIFICATIONS**

**CR** (Cost Reduction) Items to compensate the contractor for cost saving proposals as per Section 104.10 of the Standard Specifications.

**MI** (Miscellaneous) Items not covered by other codes. Examples: On-the-Job training, time extensions, utility/railroad conflict, abnormal or poor weather conditions.

**PC** (Plan Change) Addition/deletion of items not originally contemplated or a changed condition not known during design, but determined to be necessary or advisable to construct the project.

Example: Retaining wall, change in pavement type, extending the project limits, change in scope, change in actual ground compared to borings.

**PI** (Plan Inadequacy) Addition/deletion of items that are required to build the project, but were not included or portrayed inaccurately. Example: concrete flumes, EBS (Unclassified).

**RO** (Request by Others) Post-let items of work added by request from others. Example: request by a city, county, or town official or other agencies.

**SE** (Safety Enhancement) Addition to contract to safely construct the project. Example: traffic control, barrier, or sheeting.

**SS** (Change/Credit Items modified in original contract due to negotiation of change,

Standards & Specs) or acceptance of items of substandard or different specifications. Example: Defective material; change in plan to incorporate new standard details; change in asphalt specifications.